DATA READINESS SUPPORT (Duration: 4 – 6 Weeks)   - 2 resouces
   - Phase 1: ServiceNow Data Migration ( FS Request, WO, Updates on WO, Tasks, Activities  ).
   - Phase 2: Ascent Schema Mapping (All Ascent Masters and custom object requirements for Transactions).
   - Phase 3: Legacy Salesforce Data Cleanup & External ID alignment.

Typical activities:

- Identify ServiceNow and Ascent objects/tables and fields.

- Map ServiceNow fields → Salesforce/Ascent Rental fields.

- Identify mandatory fields.

- Identify data that needs transformation.

- Understand the Data To be migrated

- Prepare Templates

- Populate the data in loadable formats

- Upload utilities

- Clean duplicate/incomplete records.

- Data Mapping and Data Clean-up

- Data Sign-off from Data Owners for upload

- Data Migration activities

- Load Data into Sandbox

- Validate relationships between records.

- Data Load into Production

- Support data migration testing and reconciliation.

Clarifications:

- How many records need to be migrated for each object?

- How many historical years of data are required?

- How many attachments/documents need to be migrated?

- What is the total data volume?

2. DISCOUNT AUTH FRAMEWORK IMPLEMENTATION (Duration: 3 - 4 Weeks depending on complexity.)   20 Weeks
   - Phase 1: Custom Bundle Discounting Engine (No-CPQ) logic via Apex.
   - Phase 2: LWC UI development for line-item discount entry.
   - Phase 3: Approval Process/Flow matrix setup,  Integration with Ascent Rental pricing

*Risk:* Requires sandbox regression to ensure Apex doesn't collide with 
   Ascent Rental's native pricing triggers.

**** Need For Rework on the design as we are moving to Ascent (There might be change in efforts) based on User Profiles and Licenses.

3. TOKENIZATION & INTEGRATION ARCHITECTURE (Duration: 3 - 4 Weeks)
   - Phase 1: Apex token generation service upon Order/Rental creation.
   - Phase 2: Outbound integration mapping (sending token to external middleware).
   - Phase 3: Inbound configuration (receiving external billing/tax data mapped 
     back to the token).

- Which ServiceNow fields currently contain sensitive information?

- Which Salesforce/Ascent Rental fields will contain this data?

- Is tokenization required for new data as well as migrated data?

4. SALESFORCE SHIELD IMPLEMENTATION (Duration: 1 - 2 Weeks)
   - Phase 1: Field Audit Trail configuration for PHI and pricing fields.
   - Phase 2: Audit reporting and dashboard creation.
   *Risk:* Platform Encryption activation requires a prerequisite regression 
   test to ensure no SOQL crashes occur inside Ascent's managed code.

Developer needs to validate:

- Apex compatibility

- Integration compatibility

- Search/reporting behavior

- Ascent Rental package compatibility

- Encryption impact on fields

- Audit requirements

5. PROJECT COORDINATION & DEPLOYMENT MANAGEMENT (Duration: Continuous (Est. 1 - 2 Weeks dedicated effort)
   - Phase 1: Environment strategy setup (Sandbox branching, CI/CD pipelines).
   - Phase 2: Cross-vendor technical alignment (Ascent, ServiceNow, GoTransverse).

6. TESTING LEVEL SUPPORT (SIT & UAT) (Duration: 2 - 3 Weeks)
   - Phase 1: System Integration Testing (SIT) orchestration.
   - Phase 2: Large Data Volume (LDV) indexing tests (Simulating 160K+ assets 
     to validate Ascent search performance limits).
   - Phase 3: User Acceptance Testing (UAT) bug triage.

7. USER ACCESS, SECURITY & PLATFORM VALIDATION (Duration: 2 - 3 Weeks)
   - Phase 1: Organization-Wide Default (OWD) baseline audit.
   - Phase 2: Refactoring Role Hierarchy, Permission Sets, and Muting Perm Sets 
     to secure Ascent objects under a least-privilege model.
   - Phase 3: Restricting report/dashboard export capabilities to secure data.

8. MISCELLANEOUS ENHANCEMENTS (MODERATE/LOW COMPLEXITY) (Duration: 1 - 2 Weeks (Buffer))
   - Phase 1: Ad-hoc UI layout adjustments, custom list views, basic email 
     templates, and UAT validation rule updates.