# Minutes of Meeting

USM Field Service Platform — Discovery Session: Mobile Offline, Product Bundling, Data Governance & Central (Asset Rental) Platform Evaluation

| Field | Detail |
| --- | --- |
| Date | August 21, 2026 |
| Subject | Field service / mobile offline discovery; product bundling & quoting gaps; product & price book governance; document storage & archival; and evaluation criteria for the Central (Asset Rental) managed package as the future rental/field-service platform. |
| Attendees — Client | Adithya, Naveen |
| Attendees — Durvah | Srini, Kishore, Madhusmitha, Dinesh |

# 1. Purpose of the Meeting

To walk through current-state field sales/service pain points with the client stakeholders (Adithya, Naveen) and align on discovery findings and open questions ahead of two upcoming milestones: (a) working sessions with the Central (Asset Rental) vendor team early next week, and (b) a full product demo of Central the following Friday.

# 2. Discussion Summary

## 2.1 Field rep mobile / offline experience

- Reps mainly need to capture notes, track consent/contact interactions, and create draft quotes on the spot in front of customers; today they must return to the office to re-enter everything from memory or rough notes — this round-trip is the main friction point.

- Agreed direction: evaluate Salesforce's native offline capability first (rather than building a custom offline mobile app), and validate it against the specific objects/workflows reps need (contact/consent capture, draft quoting).

- Data sensitivity (healthcare-adjacent customer/equipment data) needs explicit review as part of that evaluation.

## 2.2 Product bundling & quote-line validation

- No bundle/kit enforcement today: products that should ship as a set (e.g., a bed model with its accessories, or a cylinder requiring a 0.5" pipe) have no system-enforced association — it relies entirely on the rep remembering.

- No completeness check before a quote is sent; missed items are often caught only after the quote goes out, so the customer sees a second, higher number after already anchoring on the first — a recurring trust/rework issue, especially for newer reps.

- Confirmed: no bill-of-materials / associated-items master exists today in either Go or Salesforce. The experience is closer to a free-form configurator — nothing auto-attaches related components when a primary item is selected.

- Standard Salesforce (as currently configured, standard price book/layouts) can group products for display but cannot enforce dependencies; this is a known gap and is already on the client's internal roadmap to address as part of streamlining their product/price book structure.

- Requested UX pattern: selecting a parent item should auto-attach its associated components, which the rep can then deselect as needed (rather than building the set item-by-item); and a compact validation/summary table should appear before send, instead of requiring the rep to scan a long line-item list.

- Related opportunity raised: no guided-selling intelligence exists today (e.g., surfacing commonly used products); a simple usage-frequency index on products could power quick-add suggestions during quoting. The current quote flow is a custom-built process layered on standard Salesforce objects via LWC, not standard Salesforce CPQ.

## 2.3 Product master & price book governance

- Today, Go is the system of record for the product master and Salesforce syncs from Go; pricing shown on a quote must additionally be certified by a separate team, which causes delay and rework when a price looks wrong.

- Direction agreed for the future state: Salesforce becomes the system of record for the product master; billing (Go / Go Transfers) syncs from Salesforce, not the reverse ("billing should not trump Salesforce"), including intake of new products/variants.

## 2.4 Install base / asset master data

- No install base is currently maintained in Salesforce — flagged as one of the biggest overall pain points. Asset inventory today lives in ServiceNow, and even there it is not reliably maintained at all times.

- Target state: install base/asset master becomes managed data in Salesforce, synced with Central, with new assets entering through a procurement-driven flow (requisition → PO → procurement → inventory → available for rental) and lifecycle events (lost, swapped, damaged) tracked through the same integration.

## 2.5 System landscape — current vs. target

- Current: Salesforce (CRM/quotes/contracts) ↔ ServiceNow (asset & work order management, inventory lookups) ↔ Go SME (rental + billing engine) → Acumatica (GL/AR).

- Target: ServiceNow is retired; Go SME's billing role is replaced by Go Transfers (already in flight separately); resulting stack is Salesforce + Central (rental/field ops) + Go Transfers (billing) + Acumatica (GL).

- Longer-term contingency, not yet decided: if Salesforce's own Asset Rental billing proves sufficient for the actual billing-rule complexity (mid-rental stops, swaps, exchanges, proration), the stack could simplify further to Salesforce + Acumatica with Go Transfers retired — to be validated through a parallel-run test against live volume before any cutover decision.

## 2.6 Invoice / document generation, storage & archival

- Invoices are already generated dynamically from underlying data via the client's existing custom code flow and digital signature process — this should be reused, not rebuilt.

- Compliance requirement raised: once an invoice is generated and issued, it must remain an immutable, reproducible record, even if underlying data later changes.

- Direction: avoid storing heavy files inside Salesforce where avoidable. Favor a link/reference model (similar to DocuSign, which stores the file plus a full audit trail externally and exposes it via a regenerating link) over duplicating documents in Salesforce's file storage.

- Proposed archival pattern: age-based rules (e.g., records/contracts beyond ~18 months, or closed more than ~6 months) move to external cold storage (e.g., an S3-type bucket) with only a reference link retained in Salesforce, rather than deleting data or keeping everything hot indefinitely.

- Explicit principle stated: avoid over-engineering or replacing capability that already works well (existing PDF generation and e-signature) — focus effort on the archival/storage-management layer around it.

## 2.7 Design principle — standard practice over as-is replication

- Client guidance: the target solution should reflect standard industry practice for customer service, field service, and rental operations — not simply digitize the client's current ad hoc process. Business-process discovery should identify where current practice deviates from standard practice, and design should default to standard practice unless there is a specific reason not to.

- A simple "day in the life" home dashboard for field reps (today's assignments, pending quotes/approvals) was also suggested as a high-value, low-effort addition buildable on standard Salesforce components.

## 2.8 Evaluating Central (Asset Rental) as the platform

- Central is being evaluated as the primary rental/field-service engine on Salesforce, claimed at roughly 60–70% standard fit; getting this decision wrong could materially inflate the delivery estimate, so the team wants to validate fit before committing further. Other rental-specific alternatives in the market (e.g., MCS Rentals, Wing System) remain a reference point.

- Licensing questions to resolve with the vendor: whether the Central bundle price includes base Salesforce platform/user licenses or assumes they are already purchased separately; what exactly is bundled (app + platform vs. app layered on an independently purchased edition); the cost delta between a bundled and unbundled purchase; how API call volume and data storage are priced; and whether customization (custom objects/fields/logic) pushes the org into a higher license tier.

- Data volume / storage cost was flagged as a real risk based on a past engagement of similar high-transaction-volume, native-mobile-to-Salesforce architecture, where storage cost became a significant issue at scale — directly relevant given USM's invoice/quote volume.

- Vendor lock-in / continuity: what USM actually owns vs. rents if Central were acquired or the vendor failed; confirmed the vendor will grant access to underlying objects/data but not to source code (closed/managed package) — a deliberate trade-off (faster time-to-market, vendor owns fixing what's broken) vs. building/integrating independently (more control, team owns integration and breakage).

- Upgrades/patches are vendor-specific and fully negotiable; expectation (to be confirmed with Central specifically) is that USM can validate a release in a lower sandbox and request a delay, except for mandatory security patches.

- Migration scope: USM's current Sales Cloud (CRM — accounts, opportunities/quotes) needs to migrate into the future environment; open question whether the existing discount-authorization/approval framework can be rebuilt on Central's objects or needs a separate build — this materially affects whether USM can retire its separate Sales Cloud footprint.

- Proposed (not yet vendor-confirmed) license-tiering strategy: only field users and field-facing admins need the full Central/Sales bundle; internal approval-only users could run on a lower-cost platform license or a simple custom LWC surface for approvals/dashboards, to reduce total license cost.

# 3. Decisions

- Evaluate Salesforce native offline mode before considering a custom offline mobile build for field reps.

- Target direction: Salesforce becomes the system of record for product master, price book, and install base/asset master; Go Transfers and other downstream systems sync from Salesforce rather than the reverse.

- Reuse the client's existing invoice PDF generation and digital signature capability; do not rebuild it. Design a link-based, age-based archival approach for documents rather than storing everything indefinitely in Salesforce.

- The design approach should default to standard industry practice for field/rental/customer service processes, not replicate the client's current ad hoc workflow as-is.

- Before the Friday demo, hold three 30-minute working sessions (Monday–Wednesday) with the Central vendor team to work through licensing, data volume, customization, and vendor lock-in questions, and consolidate findings into a single decision-making document for client leadership (CEO/CFO) by Thursday.

- Keep the Friday demo focused on validation with minimal open-ended questioning, since it is a large (~14-person), time-boxed (2.5-hour) session primarily meant for the client to see the product UI and workflows.

# 4. Action Items

| Owner | Action | Target |
| --- | --- | --- |
| Adithya | Share data points needed for sizing: average quotes created per rep, total active reps, total quote volume, and 2–3 sample invoice PDFs (for file-size/storage planning). | Before Monday working sessions |
| Durvah team | Prepare and send the specific question set for the Central vendor covering licensing (bundled vs. unbundled, custom objects, API/storage pricing), data volume/storage risk, vendor lock-in/continuity, upgrade/patch control, and Sales Cloud + discount-authorization migration feasibility. | Before Monday working sessions |
| Durvah team + Naveen | Hold 30-minute working sessions Monday, Tuesday, and Wednesday with the Central vendor to work through the question set (cancel any day not needed). | Mon–Wed next week |
| Durvah team | Consolidate all findings into a single decision-making document covering licensing, data, flexibility, scalability, and vendor lock-in, with a clear point-of-view/recommendation for the client. | Thursday |
| Durvah team | Send the decision-making document to client leadership (CEO/CFO) ahead of the demo. | Thursday |
| Durvah team | Attend and validate against the Central product demo (10:00 AM–1:00 PM, ~14 attendees); keep questions minimal and focused on validation. | Friday |
| Durvah team | Continue reviewing the business process documentation shared by the client to build confidence in the current-state business workflows. | Ongoing / before demo |

# 5. Next Meeting

Working sessions Monday–Wednesday next week (30 minutes each, placeholder — cancel if not needed), followed by the Central product demo on Friday (10:00 AM–1:00 PM).