USME (US MedTech) — Salesforce Rentals Program

Minutes of Meeting — Introductory Alignment Call with Ascent/Rootstock

| Date | September 10, 2026 |
| --- | --- |
| Project | USME (US MedTech) Future Rentals Business System — Salesforce + Ascent Rental + GoTransverse + Acumatica |
| Parties | US MedTech (client) · Ascent / Rootstock (rental product & integrations) · Durvah (Salesforce platform) |
| Attendance | 6 attendees across the three parties |
| Prepared by | Durvah |

# 1. Attendees

- US MedTech: Tom, Charlie, and business stakeholders (incl. reference to a call with Yolanda toward the close)

- Ascent / Rootstock: Brian and Paul confirmed to have roles; John coordinating tool/access setup; full team still being finalized

- Durvah: Srini (Srinivas — primary point of contact), Aditya (coordination/logistics)

- Note: this was described as one of several calls following roughly a month of in-depth requirements discussions with the client's team.

# 2. Purpose

Introductions across all three parties ahead of formally kicking off the engagement; level-set on the overall plan, scope, and responsibilities; align on the path to on-site workshops; and clarify open questions on program management, collaboration model, and Salesforce environment/sandbox strategy.

# 3. Program Overview & Timeline

- Requirements discovery has been underway for about a month; the team is close to officially kicking off the engagement.

- Official kickoff expected the following week, followed by a few days of software setup.

- "Homework week" — Sep 21-25: software/sandbox setup and access provisioning; review of existing (limited) process documentation carried over from a previous project, done ahead of the on-site workshops.

- On-site business requirements workshops confirmed for Sep 28 – Oct 1 in Houston (four days of deep-dive requirements sessions), starting Monday Sep 28 at 9:00 AM. Travel out the Sunday before; travel back the evening of Oct 1.

- Daily wrap-up target during the on-site week is 3:00 PM.

- Additional Rootstock leadership/partners may join on-site to introduce themselves during the week, though not necessarily for the full week — exact timing to be coordinated over the following days before travel is booked.

# 4. Roles, Program Management & Collaboration Model

- Sourabh is confirmed as the overall Program/Project Manager for the engagement, managing SME stakeholders and cross-team dependency tracking across Durvah and Ascent.

- Kishore provides escalation support alongside Srini for CEO/CFO-level and high-stakes discussions.

- On the Ascent side, Brian and Paul are confirmed to have roles; John will help coordinate access to the shared project tool; the rest of the Ascent team is being finalized (expected within about a day of this call).

- A centralized project management/communication tool (with both mobile and desktop versions) will be set up within the next couple of weeks so all parties collaborate in one shared space rather than separate company-specific tool accounts.

- Data migration is explicitly called out as a highly collaborative task: Ascent may face restrictions handling certain data, and some data-transformation work may not suit Ascent's team, requiring Durvah's involvement (already reflected in the SOW).

- Salesforce Experience Cloud / portal development is also highly collaborative: Durvah leads development, but Ascent's rental objects are involved, requiring frequent joint discussion. Ascent's preferred approach uses native Salesforce objects (no special handling needed) with permissions/user-access configured for the relevant parts of the object model, based on experience from similar past projects.

General principle raised by Ascent: every workstream on the responsibility list needs strong collaboration between the two delivery teams, even where one team is nominally "leading."

# 5. Salesforce Environments & Sandbox Strategy

- Current state: US MedTech has Salesforce Sales Cloud Enterprise Edition with 112 users, and a partial sandbox (not a full-copy sandbox).

- In discussion with Salesforce (expected to close in the next couple of days): moving to Unlimited Edition, which includes a full-copy sandbox.

- Sandbox types clarified — Developer: metadata/object model only, no production data; Partial: included with standard Enterprise accounts, up to ~5GB of data cloned from production (Enterprise edition typically allows ~20 developer sandboxes); Full: complete clone of production data.

- Plan: install Ascent software initially in a Developer sandbox to avoid exposing patient-identifying information before data-security/sharing protocols are finalized; Ascent can have a working version installed within about a day of the sandbox being made available, usable for workshops even before Salesforce licenses are fully provisioned (licensing isn't enforced within a sandbox).

- License order will be placed as soon as contracts are signed; Salesforce license provisioning typically takes a few days and is outside Ascent's direct control — this runs in parallel with initial sandbox setup.

- Target environment pipeline: Developer sandbox for initial build/demo → optional partial/staging sandbox for integration testing → Full sandbox for final UAT (against real production data), where business-user training/testing also typically occurs.

- A Salesforce environment plan will be developed to define how the two teams collaborate across a dedicated development environment, a CRM work environment, and a shared "team" environment; this was proposed as a task to progress the following week.

- US MedTech will need to spin up and dedicate a specific sandbox instance for Ascent's use ("Ascent dev sandbox") and grant Ascent access for the initial deployment.

# 6. Open Items Discussed

- No open questions were raised on overall scope or responsibilities at this stage — the group confirmed alignment.

- Coordination needed on timing of possible additional Rootstock leadership visits during the on-site week, before travel is booked.

- Data-sharing protocol for any patient-identifying information in sandboxes still to be worked out; genericized/synthetic patient data suggested as a starting point.

# 7. Action Items

| # | Action Item | Owner | Target Date |
| --- | --- | --- | --- |
| 1 | Finalize and confirm the full Ascent delivery team | Ascent (Brian/Paul lead) | Within ~1 day of this call |
| 2 | Send contract documents for attorney review | Aditya | Immediately following this call |
| 3 | Coordinate timing of additional Rootstock leadership visits during on-site week before booking travel | Durvah / Ascent / US MedTech | Next few days |
| 4 | Place Salesforce license order upon contract signature | Ascent | Upon signature |
| 5 | Provision/dedicate "Ascent dev sandbox" and grant Ascent access | US MedTech | ASAP after signature |
| 6 | Finalize Salesforce edition move (Unlimited + full sandbox) with Salesforce | US MedTech | Next couple of days |
| 7 | Develop Salesforce environment/pipeline management plan (dev → staging/partial → full/UAT) | Durvah / Ascent | Next week |
| 8 | Set up centralized project management/communication tool and confirm access list | John / Aditya | Within ~2 weeks |
| 9 | Define data-sharing protocol for patient-identifying information in sandboxes (or use genericized data) | Durvah / Ascent / US MedTech | Before full sandbox use |

# 8. Next Steps

- Official project kickoff targeted for the following week, followed by software/sandbox setup.

- On-site business requirements workshops: Sep 28 – Oct 1 in Houston.

- Continue tracking action items above; revisit environment plan and team finalization in upcoming check-ins.