Minimum Viable Field Service Platform (MVFSP)

Objective

Design and deploy a lightweight field service platform that enables ME technicians to perform customer-owned equipment service, document completed work, maintain customer equipment records, and seamlessly transfer completed work for billing.

The initial release will focus exclusively on enabling customer service transactions and will intentionally defer advanced capabilities until later phases.

Business Objectives

By implementing the MVFSP, ME will be able to:

- Perform preventive maintenance on customer-owned equipment

- Perform time-and-material repairs

- Perform contract service

- Perform OEM-authorized service

- Generate professional customer documentation

- Build a customer installed-base database

- Capture complete service history

- Transfer billable work into ERP

- Replace manual paperwork and disconnected spreadsheets

Success Criteria

The platform should allow a technician to:

- Receive a work assignment

- View customer and equipment information

- Follow a digital service procedure

- Record labor and measurements

- Capture photographs

- Capture customer signature

- Complete the work order

- Automatically generate a service report

- Automatically create a billing record

Project Scope

Included in Version 1

1. Customer Management

Maintain:

- Customer

- Facility

- Department

- Contact

- Billing information

2. Customer Asset Management

Maintain customer-owned equipment records including:

- Manufacturer

- Model

- Serial Number

- Asset Tag

- Equipment Type

- Location

- Service Status

- Last PM

- Next PM

3. Work Order Management

Support creation and management of:

- Preventive Maintenance

- Corrective Repair

- Time & Materials Repair

- Contract Service

- Installation

- Inspection

Each work order includes:

- Customer

- Asset

- Priority

- Assigned technician

- Scheduled date

- Status

- Notes

4. Technician Mobile Application

Allow technicians to:

- View assigned work

- Open work orders

- Scan equipment barcode

- Review equipment information

- Complete digital procedures

- Enter measurements

- Record labor

- Record parts used

- Take photographs

- Capture customer signature

- Complete work order

5. Procedure Management

Maintain standardized digital procedures for:

- Preventive Maintenance

- Safety Inspection

- Calibration

- Repair Documentation

Each procedure supports:

- Checklist items

- Pass / Fail

- Measurement fields

- Notes

- Photo requirements

- Required fields

6. Document Generation

Automatically generate:

Preventive Maintenance Report

Includes:

- Customer

- Equipment

- Technician

- Date

- Checklist

- Measurements

- Signature

- Photos

Repair Report

Includes:

- Complaint

- Diagnosis

- Corrective Action

- Labor

- Parts

- Measurements

- Signature

Automatically email completed reports to the customer.

7. Billing Export

Generate a billing transaction containing:

- Customer

- Work Order

- Labor

- Travel

- Parts

- Charges

- Contract status

Export to ERP.

Out of Scope (Future Releases)

- Customer Portal

- Inventory Management

- Truck Stock

- Parts Purchasing

- Contract Administration

- Dispatch Optimization

- Preventive Maintenance Scheduling

- KPI Dashboards

- AI-assisted troubleshooting

- Predictive Maintenance

- Equipment Lifecycle Analytics

- Manufacturer Knowledge Base

- Recall Management

- Calibration Management

- Fleet Optimization

- Customer Self-Service

Core Data Model

The initial platform will consist of approximately the following master entities:

Customer

- Customer

- Facility

- Department

- Contacts

Assets

- Equipment

- Manufacturer

- Model

- Serial Number

- Service History

Technicians

- Technician

- Certifications

- Assigned Territory

Work Orders

- Work Order Header

- Work Order Activity

- Labor

- Parts

- Attachments

- Status

Procedures

- Procedure

- Procedure Steps

- Required Measurements

Documents

- Generated Reports

- Photographs

- Customer Signatures

Billing

- Billing Export Queue

High-Level System Architecture

Customer

│

▼

Customer Master

│

▼

Customer Assets

│

▼

Work Order

│

▼

Technician Mobile App

│

▼

Digital Procedure

│

▼

Measurements / Photos / Signature

│

▼

Completed Work Order

│

├────────► PDF Service Report

│

└────────► Billing Export → ERP

Major Workstreams

Phase 1 – Foundation (2–3 Weeks)

Deliverables:

- Define business requirements

- Design user workflows

- Create data model

- Define API requirements for ERP integration

- Select technology stack

Phase 2 – Core Platform (4–6 Weeks)

Deliverables:

- Customer management

- Asset management

- Work order management

- Technician authentication

- Mobile interface

Phase 3 – Digital Service Execution (3–5 Weeks)

Deliverables:

- Procedure engine

- Digital checklists

- Measurement capture

- Photo capture

- Signature capture

Phase 4 – Documentation & Billing (2–3 Weeks)

Deliverables:

- PDF generation

- Email distribution

- Billing export

- Audit history

- Service history

Phase 5 – Pilot Deployment (2 Weeks)

Pilot with:

- One region

- One service line

- 5–10 technicians

- Selected customers

Measure:

- Work order completion time

- Documentation quality

- Billing accuracy

- Technician adoption

- Customer satisfaction

Critical Success Factors

The initial release should prioritize:

- Simplicity: A technician can complete a work order with minimal training.

- Speed: A PM or repair should be documented in minutes, not through multiple systems.

- Compliance: Required procedures, measurements, and signatures are enforced before work can be closed.

- Professionalism: Customers receive standardized, high-quality service reports immediately after completion.

- Integration: Billing data flows cleanly into ERP without duplicate data entry.

Vision Beyond Version 1

The MVFSP should be designed as the foundation for a broader ME Biomedical Service Platform, capable of expanding into customer portals, OEM service programs, inventory management, contract administration, business intelligence, and AI-assisted diagnostics without requiring a redesign of the core architecture. The guiding principle is to deliver immediate operational capability while creating a scalable platform that supports ME's long-term growth in field service.